# Program Charter

AI Governance and Compliance Portfolio

PROJECT INTRO

FinanceGuard AI is a fine-tuned large language model supporting financial document review while processing PII and confidential financial data through an internal API gateway and hybrid-cloud environment. The portfolio supports an executive decision on continued deployment and scaling.

| OVERVIEW Develop an integrated governance package that connects accountability, responsible-AI gaps, ISO/IEC 42001 control alignment, and SOC 2 audit evidence. The final narrative is designed for CISO and steering-committee review. | METHODOLOGY 1. Establish a single system profile and risk assumptions. 2. Assign RACI ownership across the AI lifecycle. 3. Assess Microsoft Responsible AI principles and map gaps to ISO/IEC 42001 controls. 4. Evaluate SOC 2 evidence as Pass, Partial, or Fail. 5. Confirm cross-document consistency and formulate the executive decision. |
| --- | --- |
| OBJECTIVES • Establish one accountable owner for each lifecycle decision. • Identify and prioritize PII, monitoring, impact, security, and transparency gaps. • Define audit-ready evidence and remediation exit criteria. • Produce a defensible deployment recommendation with traceability across artifacts. | NAVIGATION 1. AI Governance RACI: ownership and escalation. 2. Governance Gap Analysis: responsible-AI deficiencies and remediation. 3. ISO/IEC 42001 Control Matrix: implementation status and audit artifacts. 4. SOC 2 Evidence Tracker: evidence sufficiency, residual risk, and CISO recommendation. 5. Evidence and Lessons Learned: sample artifacts, evaluation notes, and retrospective. |
| SCOPE In scope: model governance, PII boundaries, hybrid-cloud oversight, monitoring, impact assessment, AI security, transparency, SOC 2 Security and Confidentiality evidence, exceptions, and executive risk acceptance. Out of scope: model redevelopment, production configuration changes, legal opinions, independent certification, and live control testing. | SUCCESS CRITERIA Exactly one Accountable role per lifecycle activity; consistent system assumptions; control ratings supported by evidence; audit findings traceable to governance gaps; enforceable remediation ownership; and a clear Go, Conditional Go, or No-Go decision. |